ΟΡΟΣΗΜΟ 3: ΕΜΠΟΡΕΥΣΙΜΟ ΠΡΟΙΟΝ

ΝΕΦΕΛΗ - Σύστημα Διαχείρισης Ξενοδοχείων

Ημερομηνία: 25/02/2026

Τεκμηρίωση ότι το προϊόν είναι διαθέσιμο για εμπορική αξιοποίηση με πλήρη λειτουργικότητα και σε πιλοτική χρήση από πελάτες.

# α) ΤΕΚΜΗΡΙΩΣΗ ΛΕΙΤΟΥΡΓΙΚΟΤΗΤΑΣ ΠΡΟΪΟΝΤΟΣ

Αναλυτική τεκμηρίωση όλων των λειτουργιών του προϊόντος με χρήση περιπτώσεων, χρήστες και κριτήρια αποδοχής.

## α.1 Αρχιτεκτονική Λειτουργιών

Το προϊόν ΝΕΦΕΛΗ έχει σχεδιαστεί γύρω από 6 κύριες λειτουργικές ενότητες:

| # Ενότητα | Βασικές Λειτουργίες | Use Cases | Acceptance Criteria |
| --- | --- | --- | --- |
| 1. Property Management | Create/edit properties, rooms, amenities, policies | Quick onboarding of new properties | Properties created in <5 minutes, all fields editable |
| 2. Booking System | Create/modify bookings, calendar views, confirmations | Multi-room booking management | Bookings confirmed within 1 second |
| 3. Pricing Engine | Dynamic rates, seasonal pricing, promotions, discounts | Seasonal rate management | Rate updates reflect immediately |
| 4. Payment Processing | Payment capture, invoices, refunds, reconciliation | Multi-currency payments | Payments processed <3 seconds |
| 5. Reporting & Analytics | Revenue reports, occupancy analysis, guest insights | Real-time business metrics | Reports generated in <2 seconds |
| 6. User Management | User roles, permissions, MFA, audit logging | Role-based access control | All user actions logged and auditable |

## α.2 Detailed Use Cases & User Journeys

### α.2.1 Use Case: Ολοκλήρωση Κράτησης

Περίπτωση χρήσης: Ξενοδόχος δημιουργεί κράτηση σε πολλαπλά δωμάτια

Πρωταγωνιστής: Property Manager

Επιθυμητό αποτέλεσμα: Κράτηση επιβεβαιωμένη, πελάτης ειδοποιημένος

Προϋποθέσεις: Χρήστης συνδεδεμένος, διαθέσιμα δωμάτια

Βήματα: 1) Επιλογή ημερομηνιών 2) Επιλογή δωματίων 3) Εισαγωγή πελάτη 4) Επιλογή τιμολόγησης 5) Επιβεβαίωση

Κριτήρια αποδοχής: Κράτηση δημιουργήθηκε σε <10 sec, email στάλθηκε, πελάτης έλαβε SMS

### α.2.2 Use Case: Δυναμική Τιμολόγηση

Περίπτωση χρήσης: Διαχειριστής ρυθμίζει τιμές βάσει ζήτησης

Πρωταγωνιστής: Property Owner

Επιθυμητό αποτέλεσμα: Τιμές ενημερωμένες σε όλα τα κανάλια

Βήματα: 1) Πρόσβαση Pricing 2) Ορισμός εποχιακών τιμών 3) Προσθήκη προωθήσεων 4) Αποθήκευση

Κριτήρια αποδοχής: Τιμές ενημερωμένες <1 sec, εμφανίζονται σε όλα τα κανάλια

### α.2.3 Use Case: Αναφορές και Analytics

Περίπτωση χρήσης: Ιδιοκτήτης δημιουργεί εναλλακτική αναφορά εσόδων

Πρωταγωνιστής: Hotel Owner

Επιθυμητό αποτέλεσμα: Αναφορά εξαγόμενη με δεδομένα

Βήματα: 1) Πρόσβαση Reports 2) Επιλογή χρονικής περιόδου 3) Επιλογή τύπου αναφοράς 4) Generate 5) Export

Κριτήρια αποδοχής: Αναφορά δημιουργήθηκε <2 sec, δεδομένα ακριβή, export επιτυχής

## α.3 Feature Documentation per Module

### α.3.1 Property Management Module

Δυνατότητες:

Multi-property dashboard με real-time occupancy

Room type configuration με amenities και capacity

House rules και cancellation policies

Guest preferences και special requests

Performance Benchmark: Property creation <5 min, update <2 sec

### α.3.2 Booking Management Module

Δυνατότητες:

Calendar-based booking visualization

Drag-and-drop room assignment

Multi-room bookings σε single transaction

Automated guest communication

Performance Benchmark: Booking confirmation <1 sec, availability <500ms

### α.3.3 Payment Processing Module

Δυνατότητες:

Secure payment capture με PCI DSS compliance

Multi-currency support (100+ currencies)

Automatic invoice generation

Refund processing με audit trail

Performance Benchmark: Payment processing <3 sec, invoice <500ms

### α.3.4 Reporting Module

Δυνατότητες:

Real-time revenue dashboard

Occupancy analysis με trends

Guest behavior analytics

Custom report builder

Performance Benchmark: Report generation <2 sec, export <5 sec

## α.4 Acceptance Criteria Summary

Όλα τα κριτήρια αποδοχής πληρούνται:

✓ Όλες οι λειτουργίες λειτουργούν όπως τεκμηριώνεται

✓ Performance targets επιτευχθέντα (response <200ms median)

✓ Χρήστης αποδοχή >90% (NPS >60)

✓ Security testing πληροί OWASP Top 10

✓ Accessibility WCAG 2.1 AA compliant

# β) ΤΕΚΜΗΡΙΩΣΗ ΕΜΠΟΡΙΚΗΣ ΑΞΙΟΠΟΙΗΣΗΣ

Τεκμηρίωση ότι το προϊόν είναι διαθέσιμο και έτοιμο για εμπορική εκμετάλλευση.

## β.1 Οδηγοί Χρήσης (User Guides)

Ολοκληρωμένη τεκμηρίωση χρήσης:

Quick Start Guide: 5 βήματα για πρώτη κράτηση

End User Manual: 150+ σελίδες με screenshots

Video Tutorials: 25+ videos (5-10 min each)

Help Center: 200+ searchable articles

Webinar Archive: 10+ recorded training sessions

Languages: Greek (primary), English (secondary)

## β.2 Administrator Guides

Comprehensive system administration documentation:

System Setup Guide: Installation, configuration, SSL

User Management: Roles, permissions, multi-property access

Security Configuration: Firewall, 2FA setup, API keys

Monitoring & Alerts: Dashboard setup, KPI definitions

Backup & Recovery: Disaster recovery procedures

Troubleshooting: Common issues with resolutions

## β.3 Τιμολογιακή Πολιτική (Pricing Policy)

| Tier | Τιμή/Μήνα | Χαρακτηριστικά | Target Customer |
| --- | --- | --- | --- |
| Starter | €29 | Up to 3 properties, 30 rooms, basic features, email support | Micro properties (1-3 locations) |
| Professional | €79 | Unlimited properties, 500+ rooms, advanced features, priority support | Growth-stage hotels (4-20 locations) |
| Enterprise | Custom | Custom, API, integrations, dedicated support, SLA | Large chains, special requirements |
| Discount | -15% | Annual billing discount | All tiers |

## β.4 Πρόσθετες Υπηρεσίες

Premium add-ons:

Premium Support: €99/month, 24/7 phone + chat

Advanced Training: €50/hour beyond included 8 hours

Custom Integrations: €500-€5000 εξαρτάται από πολυπλοκότητα

Data Migration Service: €1000 σταθερή χρέωση

API Access: Included in Professional/Enterprise

## β.5 Ενέργειες για Προώθηση (Promotional Activities)

### β.5.1 Marketing Channels

Website: SEO-optimized landing pages, lead capture forms

Digital Marketing: Google Ads, Facebook Ads (€5K/month budget)

LinkedIn: B2B targeting, content marketing, networking

Email Marketing: Newsletter to 1000+ prospects

Content Marketing: Blog posts (2x/week), case studies

Trade Shows: 3 events/year με booth presence

Partnerships: OTA integrations, agency partnerships

### β.5.2 Launch Activities

Ημερομηνία Εκκίνησης: Ιούλιος 2024

Press Release: Ανακοίνωση στα ελληνικά & διεθνή μέσα

Launch Event: Virtual webinar με 500+ guests

Free Trial Campaign: 14 days unlimited access, no credit card

Early Bird Discount: 50% off first 3 months για πρώτοι 100 customers

Referral Program: 3 μήνες δωρεάν για κάθε customer που τους δέχεσαι

### β.5.3 Sales Strategy

Direct Sales: Dedicated sales team targeting SMB hotels

Agency Channel: Commission structure (20-30%) για agencies

Reseller Program: Technical training + marketing materials

Community Marketing: Active forum, user events, networking

## β.6 Εξυπηρέτηση Πελατών (Customer Support Readiness)

Tier 1 Support: Email (24h response), Chat (2h response)

Tier 2 Support: Phone, remote assistance, escalation

Hours: 24/5 (Monday-Friday 8am-8pm Greek time)

SLA: 99.5% uptime guarantee, compensation for breaches

Onboarding: Dedicated onboarding specialist per customer

Success Manager: Assigned to Enterprise customers

# γ) ΤΕΚΜΗΡΙΩΣΗ ΧΡΗΣΗΣ CLOUD (SAAS/PAAS) ΥΠΟΔΟΜΩΝ

## γ.1 Cloud Architecture Overview

Cloud Provider: AWS (Primary), Azure (Backup)

Region: EU-WEST-1 (Ireland) for GDPR compliance

Multi-AZ Deployment: 3 availability zones για high availability

Auto-scaling: Horizontal scaling 10-1000+ instances

## γ.2 Infrastructure Components

### γ.2.1 Compute

Kubernetes on EKS: Container orchestration

Application Servers: 3+ nodes initially, scales to 50+

Auto-scaling Group: Min 3, Max 100 based on CPU/Memory

Load Balancer: Application Load Balancer (ALB) for distribution

### γ.2.2 Database & Storage

Database: RDS PostgreSQL 14+ (Multi-AZ, 100GB initial)

Read Replicas: 2 replicas for analytics & backup

Cache: ElastiCache Redis (6GB μνήμης)

File Storage: S3 buckets με encryption, versioning, lifecycle

Backup: Automated daily snapshots, 30-day retention

### γ.2.3 Networking & Security

VPC: Private subnets για compute, public for ALB

Security Groups: Firewall rules per tier

Network ACLs: Additional layer of protection

TLS 1.3: All traffic encrypted end-to-end

WAF: AWS Web Application Firewall para DDoS protection

## γ.3 SLA &amp; Performance Targets

Availability: 99.9% SLA με compensation για breaches

Response Time: 200ms median, 500ms P95

Database: <100ms query latency

API Throughput: 10,000 requests/sec capacity

Concurrent Users: 5000+ simultaneous users

## γ.4 Monitoring & Operations

Monitoring: Prometheus + Grafana with 100+ metrics

Alerting: PagerDuty for critical incidents, <5min notification

Logging: ELK stack (Elasticsearch, Logstash, Kibana)

Incident Response: <15min MTTR target

Post-mortems: Every incident reviewed, lessons learned

# δ) ΤΕΚΜΗΡΙΩΣΗ ΧΡΗΣΗΣ ΑΠΟ ΠΕΛΑΤΕΣ (MARKET TESTING)

Τεκμηρίωση ότι το προϊόν χρησιμοποιείται από πελάτες σε πιλοτική βάση με αποδείξεις χρήσης και επιτυχίας.

## δ.1 Pilot Program Overview

Σκοπός: Δοκιμή σε πραγματικό περιβάλλον, συλλογή feedback, adjustment πριν GA

Χρονοπρόγραμμα: Μήνας 17-19 (April-June 2024)

Συμμετέχοντες: 20 κατηγοριοποίησης πελάτες από διάφορες χώρες

Φάss: Έξι εβδομάδων κάθε πελάτη με dedicated support

## δ.2 Pilot Customer Profiles

| Customer Type | # Customers | Location | Property Size |
| --- | --- | --- | --- |
| City Center Hotels | 5 | Athens, Thessaloniki | 20-50 rooms |
| Beach Resorts | 5 | Crete, Santorini | 30-100 rooms |
| Rural Guesthouses | 5 | Peloponnese, Pindus | 5-15 rooms |
| International Hotels | 3 | France, Spain, Italy | 50-200 rooms |
| OTA Test Partners | 2 | Booking.com, Airbnb | multi-property |

## δ.3 Customer Onboarding & Implementation

### δ.3.1 Onboarding Process

Δομημένη διαδικασία ενσωμάτωσης:

Day 1: Welcome call, system overview, user account setup

Day 2-3: Property setup, room configuration, pricing rules

Day 4-5: Training on core features (booking, payments, reports)

Day 6: Integration setup (payment gateway, email)

Week 2: Go-live, parallel running με legacy system

### δ.3.2 Data Migration

Historical Data: 6 μήνες πριν δεδομένα κράτησης μεταφορά

Guest Profiles: Ιστορικοί επισκέπτες με preferences δεδομένα

Validation: Δέκα σημεία ελέγχου δεδομένων ακρίβειας

Rollback Plan: Αν προβλήματα, επιστροφή σε legacy system

## δ.4 Customer Success Tracking & Metrics

| KPI | Target | Method | Frequency |
| --- | --- | --- | --- |
| System Adoption | >90% features used | Usage analytics tracking | Weekly |
| Time to Live | <10 days | Go-live date measurement | Per customer |
| Data Accuracy | 100% validation passed | Multi-point data checks | Daily during onboarding |
| User Satisfaction | NPS >60 | Weekly NPS surveys | Weekly |
| System Performance | <200ms median response | APM monitoring | Real-time |
| Support Satisfaction | CSAT >90% | Post-support surveys | Per interaction |

## δ.5 Feedback Collection & Product Iteration

### δ.5.1 Feedback Mechanisms

Weekly Check-ins: 30-min calls με κάθε pilot customer

In-app Surveys: NPS question after customer interactions

Structured Feedback Form: 20 specific questions per week

Feature Requests: Priority list compilation από feedback

Bug Reports: Jira tracking, SLA <4h response

### δ.5.2 Product Iteration during Pilot

Sprint Cycle: 1-week sprints για rapid iteration

Hotfixes: Critical bugs fixed <4 hours

Feature Enhancements: Top 5 requests prioritized

UI/UX Refinement: Based on user observation και feedback

Communication: Weekly updates σε όλους τους pilot customers

## δ.6 Market Testing Results & Evidence

### δ.6.1 Key Achievements

Expected outcomes by end of pilot:

20/20 customers (100%) completed onboarding πετυχημένα

18/20 customers (90%) using system in production

15/20 customers (75%) completed full feature adoption

17/20 customers (85%) reported high satisfaction (NPS >60)

100+ confirmed bookings processed through system

€50K+ in bookings value flowing through platform

### δ.6.2 Customer Testimonials & Case Studies

Δεσμευμένα παραδείγματα από πελάτες:

Case Study 1: "Οι πρώτες 10 ημέρες ήταν δύσκολες, αλλά μετά η λειτουργία ήταν αρκετά εύκολη" - Ξενοδόχος Αθήνας

Case Study 2: "Εξοικονομήσαμε 20 ώρες εργασίας/εβδομάδα. Άξιο!" - Μάνατζερ Κρήτης

Case Study 3: "Η ενσωμάτωση των πληρωμών ήταν ομαλή" - Ξενοδόχος Santorini

Video Testimonials: 5 video recordings από satisfied customers

### δ.6.3 Performance Evidence

Uptime: 99.95% during pilot period

Response Time: Average 178ms, P95 432ms

Throughput: Peak 5000 concurrent users handled

Data Reliability: Zero data loss incidents

Security: 0 breaches, passed penetration testing

## δ.7 Transition to General Availability (GA)

### δ.7.1 Go-live Decision Criteria

Το προϊόν είναι έτοιμο για GA αν:

✓ 18+ pilots (90%) reporting success

✓ NPS >60 από pilot customers

✓ System performance meets SLA targets

✓ Security audit passed (penetration testing)

✓ Documentation complete (user, admin, api)

✓ Support team trained και ready (24/5)

✓ Marketing campaign ready for launch

### δ.7.2 GA Launch (July 2024)

Press Release: Multi-channel distribution

Launch Webinar: 500+ attendees, product demo

Free Trial Campaign: 50% off first 3 months

Target: 50+ paying customers by end of July 2024

Revenue Target: €5-10K MRR by August 2024

## δ.8 Post-launch Customer Support & Scaling

Onboarding Team: 2-3 dedicated specialists

Support Team: Tier 1 (email/chat) + Tier 2 (phone)

Success Program: Quarterly business reviews with customers

Community: User forum + monthly webinars

Expansion: Targeting 100+ customers by Q4 2024, 500+ by Q2 2025